Day 1 — Parser foundation ✅ done

✅ Qdrant running via Docker Compose

✅ parse_file() extracts functions/classes/docstrings/source/line numbers via ast

✅ Typo fixed ("function")

✅ Checkbox

Day 2 — Repo-wide parsing + call graph + SQLite ✅ done

- ast.NodeVisitor with parent-tracking (fixed method-duplication bug)

- Call graph extraction (find_calls_in)

- Repo-wide walking (parse_repo, skips venv/.git)

- SQLite schema (chunks, calls tables)

- insert_chunks, insert_calls, get_callers — all tested and working

- Idempotent runs (no duplicate rows on rerun)

Day 3 — Embeddings + Qdrant search ⬜ next

- Set up embedding generation (Ollama's nomic-embed-text, or an API-based embedding model)

- For each chunk, embed docstring + signature (not full raw code)

- Upsert vectors into Qdrant with the chunk's SQLite id as payload

- Write search_code(query, top_k) — returns matching chunks

- Test: does "where is authentication handled" (or your repo's equivalent) return the right function?

Day 4 — Tools + single-hop agent

- Define tool functions: search_code, read_file, get_function_source, get_callers, get_callees

- Write a manual function-calling loop (no framework yet) against an LLM API

- Test: "what does function X do" returns a correct, tool-grounded answer

Day 5 — Multi-hop reasoning with LangGraph

- Build a LangGraph graph: plan → call tool → observe → decide (loop or answer)

- Test multi-hop questions: "what would break if I changed X's signature?"

- Confirm you can explain out loud why each tool fired in that order

Day 6 — FastAPI + streaming + minimal UI

- /chat endpoint with SSE streaming

- One plain HTML file frontend (fetch/EventSource) — no React needed

- docker-compose up brings up Qdrant + API together

Day 7 — Deploy + eval + README

- Deploy (Railway/Render free tier + Qdrant Cloud, or one small VM)

- Write 10 hand-checked test questions, run them, record honest pass/fail

- README: architecture diagram, setup steps, demo GIF, "what I'd improve" section (mention the call-graph scope-resolution gap and the wipe-and-rebuild indexing choice — these honest notes are a plus, not a weakness)